## Slide 1
POWTV · VIDEO OPERATIONS
A measured Mux migration
for 1,000+ videos
Cost model, quality controls, and a staged ingest plan
1,000+
video files
planned in waves
Planning model · July 2026
Notes: [Sources]
- Internal planning brief; no external claim on this slide.

## Slide 2
COST MODEL
Mux bills three kinds of minutes
02
01
INPUT
Encode once
Asset duration × input rate
02
STORAGE
Keep monthly
Stored duration × monthly rate
03
DELIVERY
Stream monthly
Delivered seconds ÷ 60 × rate
The first 100,000 delivered minutes each month are free. Buffered or preloaded seconds can still count as delivery.
Sources in notes · public list rates accessed Jul 25, 2026
Notes: [Sources]
- Mux, “Understanding Mux Pricing,” https://www.mux.com/docs/pricing/overview (accessed Jul 25, 2026).

## Slide 3
CURRENT RATES
Minutes and quality—not file count—set the price curve
03
First public volume band · USD per minute · 720p / 1080p
BASIC
Simple archive / UGC
Input
FREE / FREE
Storage / month
$0.0024 / $0.0030
Delivery
$0.0008 / $0.0010
PLUS
Professional / branded
Input
$0.0250 / $0.03125
Storage / month
$0.0024 / $0.0030
Delivery
$0.0008 / $0.0010
PREMIUM
Studio / cinematic
Input
$0.0375 / $0.046875
Storage / month
$0.0036 / $0.0045
Delivery
$0.0012 / $0.0015
Sources in notes · first-band public list rates · verify at procurement
Notes: [Sources]
- Mux, “Understanding Mux Pricing,” detailed rate tables, https://www.mux.com/docs/pricing/overview (accessed Jul 25, 2026).
- Mux, “Use different video quality levels,” https://www.mux.com/docs/guides/use-video-quality-levels (accessed Jul 25, 2026).
- Official-source caveat: Mux’s marketing pricing page lists a different Premium 720p input figure; this model uses the detailed documentation table and should be reconfirmed before purchase.

## Slide 4
SCENARIO MODEL
1,000 videos: ~$72–$1,581 per month
04
Chart: 
| Lean archive | Recommended | Premium reach
Storage + delivery per month | 72 | 285 | 1581
MODEL ASSUMPTIONS
Lean archive
1,000 × 30 min
Basic · 720p
100K delivery min/mo
Input once
$0
Recommended
1,000 × 45 min
Plus · 1080p
250K delivery min/mo
Input once
$1,305
Premium reach
1,000 × 60 min
Premium · 1080p
1M delivery min/mo
Input once
$2,590
Illustrative assumptions—not POWTV inventory facts. Recurring = storage + delivery; excludes plan fees, credits, add-ons, and tax.
Sources in notes · pricing tables + scenario math
Notes: [Sources]
- Mux, “Understanding Mux Pricing,” input, storage, delivery tables and 100K free delivery allowance, https://www.mux.com/docs/pricing/overview (accessed Jul 25, 2026).
- Scenario math is calculated from the cited tiered public rates. Assumptions are visible on-slide and are not claims about POWTV’s actual inventory.

## Slide 5
RECOMMENDATION
Default to Plus 1080p—and earn exceptions
05
PLUS
1080p
A strong default for sermons and branded programming, without paying Premium rates across the entire library.
Use Basic for low-priority archive; Premium only where visual fidelity is visibly material.
01
Cap routine ingest at 1080p
02
Let Automatic Cold Storage discount idle assets
03
Avoid aggressive preload; delivered buffer still bills
04
Tag quality and source metadata before migration
05
Set a monthly delivery alert and review top assets
Sources in notes · public list rates accessed Jul 25, 2026
Notes: [Sources]
- Mux, “Understanding Mux Pricing,” quality positioning, delivery accounting, and Automatic Cold Storage discounts, https://www.mux.com/docs/pricing/overview (accessed Jul 25, 2026).
- Mux, “Use different video quality levels,” https://www.mux.com/docs/guides/use-video-quality-levels (accessed Jul 25, 2026).
- The Plus 1080p default and exception policy are recommendations for POWTV, not Mux requirements.

## Slide 6
BULK INGEST
The event backbone exists; ingest is still a stub
06
CURRENT
Present: Mux webhook processor + workflow queue cron
Missing: production asset/direct-upload endpoint
PROPOSED MIGRATION PATH
→
→
→
→
Inventory
URL, duration,
quality, rights
Queue
One job per file
+ retries
Mux ingest
Create Asset or
Direct Upload
Webhooks
asset.ready /
asset.errored
POWTV DB
Asset + Playback ID
+ readiness
Webhook handlers should verify signatures, return 2xx quickly, and be idempotent; do not poll asset status at scale.
Sources in notes · repo + official Mux implementation guidance
Notes: [Sources]
- Current repo: /Users/gadgetguy/powtv-new/supabase/functions/mux-create-asset/index.ts (placeholder response), /Users/gadgetguy/powtv-new/supabase/functions/mux-webhook/index.ts, and /Users/gadgetguy/powtv-new/supabase/functions/process-queue-cron/index.ts (inspected Jul 25, 2026).
- Mux, “Upload files directly,” https://www.mux.com/docs/guides/upload-files-directly (accessed Jul 25, 2026).
- Mux, “Migrate from self-managed video infrastructure,” https://www.mux.com/docs/guides/migrate-from-self-managed (accessed Jul 25, 2026).
- Mux, “Listen for webhooks,” https://www.mux.com/docs/core/listen-for-webhooks (accessed Jul 25, 2026).
- Mux, “Verify webhook signatures,” https://www.mux.com/docs/core/verify-webhook-signatures (accessed Jul 25, 2026).

## Slide 7
STAGED ROLLOUT
Pilot → batches → full library, with a gate at every step
07
01
Inventory
Export source URLs,
duration, resolution,
rights, publish state
Gate: complete manifest
02
Pilot 20–50
Mix long / short,
720p / 1080p,
active / archive
Gate: playback + cost
03
Batches 100–200
Controlled queue,
retry + reconcile,
spot-check metadata
Gate: <1% unresolved
04
Scale the rest
Serve ready assets
as each wave lands;
retain rollback map
Gate: signed acceptance
Proposed batch sizes are operating defaults—not vendor limits. Tune concurrency against observed API limits, encode time, and failure rate.
Sources in notes · rollout sizes are POWTV recommendations
Notes: [Sources]
- Mux, “Migrate from self-managed video infrastructure,” recommends a small sample, batches, background jobs, controlled concurrency, retries, and webhook-driven readiness: https://www.mux.com/docs/guides/migrate-from-self-managed (accessed Jul 25, 2026).
- Mux, “Make API requests,” rate-limit guidance: https://www.mux.com/docs/core/make-api-requests#api-rate-limits (accessed Jul 25, 2026).
- Mux, “Listen for webhooks,” https://www.mux.com/docs/core/listen-for-webhooks (accessed Jul 25, 2026).
- Pilot and batch sizes shown are proposed POWTV operating defaults, not Mux limits.

## Slide 8
DECISION
Approve defaults; price the real inventory
08
01
QUALITY
Plus 1080p by default
Basic for archive; Premium by exception
02
PILOT
Authorize a 20–50 video sample
Include varied duration, resolution, and demand
03
CONTROL
Set a monthly cost threshold
Pause the next batch if the threshold is exceeded
FIRST ACTION
Export the inventory manifest; rerun the model with actual duration, resolution, and expected viewing.
Sources in notes · decision basis
Notes: [Sources]
- Mux, “Understanding Mux Pricing,” public rate structure and cost levers, https://www.mux.com/docs/pricing/overview (accessed Jul 25, 2026).
- Decision defaults and next action are recommendations for POWTV.